Proiektua: ProWF

<<Columns in light blue color are typically used when a Work Item is assigned to an iteration. The other columns are typically used regardless of whether the work item is assigned to an iteration or not.>>

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Name / Description** | **Priority**  **(1-3)** | **Size Estimate (1-5)** | **State** | **Target iteration** | **Effort estimate left (hours)** | **Hours worked** | **Reference material** |
| Proiektuaren plangintza egin | 3 | 2 | Closed | I1 | 0 | 15 | OpenUP, SWEBOK |
| CCII-2016N-02 araua irakurri | 1 | 1 | Closed | I1 | 0 | 1 | CCII-2016N-02 |
| Proiektuaren webgunea sortu eta hasierako dokumentuak jarri | 2 | 2 | Closed | I1 | 0 | 1 | CCII-2016N-02,  OpenUP |
| Proiektuaren webgunea osatu | 2 | 2 | Closed | I5 | 0 | 3 | CCII-2016N-02,  OpenUP |
| Workflow-lengoaia sortu | 3 | 4 | Closed | I1,I2 | 0 | 100 | DOT |
| Workflow-editorea inplementatu | 3 | 3 | Closed | I2 | 0 | 10 | GraphViz, Gephi, Protégé |
| Datu-base dokumentalaren diseinua egin | 2 | 2 | Closed | I2 | 0 | 1 | MySQL, XAMPP |
| Datu-base erlazionalaren diseinua egin | 2 | 2 | Closed | I3 | 0 | 5 | MySQL, XAMPP |
| Workflow motorra inplementatu | 3 | 5 | Closed | I3,I4 | 0 | 80 | EHSIS, CLIPS, COOL |
| Workflow exekutatzailea inplementatu | 3 | 4 | Closed | I4 | 0 | 10 | Drupal 8, EHSIS |
| Workflow exekuzioaren interfazea egin | 3 | 5 | Closed | I3 | 0 | 50 | Drupal 8 |
| Proiektuen informazioa erakusteko interfazea egin | 2 | 4 | Closed | I2 | 0 | 30 | Drupal 8 |
| Modulu guztiak integratu | 3 | 5 | Closed | I4 | 0 | 70 | Drupal 8 |
| Iterazioen kontrola eraman eta bilera-aktak idatzi | 2 | 2 | Closed | I1,I2,I3,I4,I5 | 0 | 10 | OpenUP, SWEBOK |
| Memoriaren eranskinak idatzi | 1 | 3 | Closed | I1,I2,I3,I4,I5 | 0 | 60 | CCII-2016N-02,  OpenUP |
| Memoria itdatzi | 3 | 5 | Closed | I4,I5 | 0 | 50 | EHU |
| Posterra sortu | 2 | 2 | Closed | I5 | 0 | 5 | EHU |
| Aurkezpena sortu | 3 | 3 | Closed | I5 | 0 | 15 | EHU |